TicketHub: Implementation Audit & Phase 2 Roadmap

Project: Enterprise TicketHub Microservices  |  Author: Architecture Team  |  Date: October 2026

Executive Summary: TicketHub is a production-grade distributed ticketing platform engineered on Spring Boot 3, Apache Kafka, MySQL 8.4, Eureka, API Gateway, and React. This report outlines: (1) what is completed today, (2) the technical reasons why certain advanced features were built early, (3) how much of Phase 2 is done, and (4) an actionable, step-by-step roadmap for completing the remaining distributed systems tasks.

# 1. Global Progress & Scorecard

| Capability Area | Total Scope | Completed | Score | Implementation Status |
| --- | --- | --- | --- | --- |
| Phase 1 Core APIs & Foundation | 25 Endpoints + 7 Checks | All 25 APIs + 7 Checks | 100% | COMPLETE — All APIs live & tested |
| Automated Test Suite | Multi-module reactor | 29 of 29 Tests Passing | 100% | COMPLETE — 0 Errors, 0 Failures |
| Phase 2 Prerequisites | 10 Check Items | 8 of 10 Items Ready | 80% | READY — Entry list 100%, Observability 60% |
| Phase 2 Sagas & Chaos Scenarios | 60 Specific Tasks (15 Scenarios) | 14 Tasks Completed | 23.3% | IN PROGRESS — Outbox & Webhooks done |
| Total System Completion | Phase 1 + Phase 2 (70 Tasks) | Phase 1 (100%) + Phase 2 (23.3%) | ~65% | STRONG FOUNDATION — Production baseline |

# 2. What Is Fully Implemented in Phase 1 (100% Complete)

Security & Gateway (Port 8080): Unified API gateway with JWT validation, Keycloak OIDC integration, and role propagation (CUSTOMER, EVENT_MANAGER, ADMIN). Downstream ownership checks return HTTP 403 on unauthorized access.

Event & Venue Catalogue (Port 8081): Full CRUD for venues, screens, and events with lifecycle states (DRAFT -> PUBLISHED -> ARCHIVED). Multipart poster upload with AWS S3 and local storage fallback.

Show & Dynamic Tiered Seating (Port 8081): Show scheduling with matrix generation for Lower, Middle, and Upper seating tiers. Real-time availability calculation returns AVAILABLE, RESERVED, and BOOKED.

Booking Engine & Seat Reservation (Port 8083): Transactional seat reservation with 10-minute hold window, price snapshotting, and optimistic locking to prevent double bookings. Automated expiration worker runs every 60 seconds to release unpaid locks.

Payment Gateway & Razorpay (Port 8084): Order creation, HMAC-SHA256 signature verification, idempotent webhook processing, and late-payment auto-refunds.

Asynchronous Email Notification (Port 8087): Kafka consumer listening on booking-confirmed, rendering HTML email templates, and sending via SMTP to local Mailpit (ports 1025/8025).

Platform Architecture: Eureka Service Discovery (port 8761), Centralized Config Server (port 8888), 5 isolated MySQL databases (database-per-service), and Jaeger distributed tracing.

Modern Responsive Frontend: Built with React 19 and Tailwind CSS, supporting seamless light/dark mode toggling, interactive seat layout, and mobile-friendly checkout.

# 3. Phase 2 Breakdown: What Is Done vs Remaining (15 Scenarios)

| Scenario & Topic | Tier | Tasks | What Is Done | What Remains To Be Done |
| --- | --- | --- | --- | --- |
| 0. Seeing Inside Kafka | Core | 1 / 4 (25%) | Kafka broker running, topics and CLI tools active. | Add Kafka UI container (port 8088) to docker-compose. |
| 1. Bad Message Blocks Consumer | Core | 0 / 5 (0%) | None yet. | Add DefaultErrorHandler with backoff & Dead Letter Topic (DLT). |
| 2. Same Event Arrives Twice | Core | 2 / 5 (40%) | Notification uses unique event_key to ignore duplicate deliveries. | Create generic inbox table pattern in Booking Service. |
| 3. Event Lost Between Commit/Publish | Core | 4 / 5 (80%) | Transactional Outbox fully implemented! Durable table, scheduler & tests pass. | Write failure incident test script and recovery runbook. |
| 4. Money Taken, Booking Not Confirmed | Core | 0 / 5 (0%) | Current flow relies on synchronous REST callback. | Switch REST callback to async Kafka events (PaymentSucceeded). |
| 5. Payment Late or User Cancels | Core | 1 / 5 (20%) | Auto-refund logic implemented in Payment Service. | Wire async saga events: BookingRejected & BookingCancelled. |
| 6. Events Processed Out of Order | Core | 1 / 4 (25%) | All events use bookingId as Kafka partition key. | Add aggregateVersion field to discard stale updates. |
| 7. Saga State Observability | Important | 1 / 4 (25%) | Clear booking states defined in database. | Document Orchestration vs Choreography architectural trade-offs. |
| 8. Payment & Booking Disagree | Important | 0 / 4 (0%) | None yet. | Build scheduled Reconciliation Job comparing DB with Razorpay API. |
| 9. Razorpay Callbacks Repeat/Late | Important | 3 / 4 (75%) | HMAC signature verification, event ID deduping, forward-only transitions. | Add fallback polling for timeout/unknown states. |
| 10. Email Provider Down/Throttled | Important | 1 / 4 (25%) | Mailpit container, delivery status tracking (SENT/FAILED). | Add non-blocking delayed retry topics and Resilience4j circuit breaker. |
| 11. Consumer Falls Behind (Lag) | Important | 0 / 4 (0%) | None yet. | Simulate event burst, measure lag, scale consumer group instances. |
| 12. Rebuilding State from History | Stretch | 0 / 4 (0%) | None yet. | Implement replay mode consumer group reading from earliest offset. |
| 13. Event Contract Schema Evolution | Stretch | 0 / 4 (0%) | None yet. | Dual-publish v1/v2 schema, backward-compatible parser. |
| 14. Everything Breaks (Chaos Lab) | Final | 0 / 7 (0%) | None yet. | Full chaos injection drill: kill containers, drop Kafka, corrupt webhooks. |

# 4. Technical Rationale: Why Certain Phase 2 Items Were Built Early

The Dual-Write Problem (Scenario 3 Outbox Built Early): If a user pays for a ticket, the booking database commits the transaction. If Kafka is momentarily down or restarting, publishing the event directly fails. Without the Transactional Outbox pattern, the booking would exist in the database, but the customer would never receive an email or ticket. By implementing outbox_messages and a background relay now, zero events are lost even during broker crashes.

Payment Gateway Webhook Duplication (Scenario 9 Built Early): Payment gateways like Razorpay guarantee at-least-once webhook delivery. They frequently retry webhooks when network latency causes a timeout. If webhooks were not deduplicated using x-razorpay-event-id, a user could be charged twice or a booking could trigger duplicate confirmation cycles. We made webhook processing strictly idempotent from day one.

Late-Payment Traps (Scenario 5 Auto-Refund Built Early): A customer might initiate payment at minute 9 of their 10-minute hold, but finish entering their OTP at minute 11 after the seat hold expired. Creating a ticket for an expired hold would cause double-booking with another customer. The payment service was therefore programmed to detect expired bookings and automatically trigger a Razorpay refund.

Kafka Partition Ordering (Scenario 6 Keying Built Early): In Kafka, message order is only guaranteed within a single partition. If events are sent without a key, 'BookingCreated', 'BookingConfirmed', and 'BookingCancelled' land on different partitions and could be processed out of order. We enforced bookingId as the partition key on all message producers immediately.

# 5. Step-by-Step Action Roadmap: Where to Start & What to Do

## Milestone 1: Developer Visibility & Consumer Safety (Immediate Quick Wins — 1 to 2 Days)

Step 1.1 — Add Kafka UI: Add provectuslabs/kafka-ui:latest to docker-compose.yml on port 8088. This provides a web UI to view topics, inspect message payloads, and monitor consumer group lag in real time.

Step 1.2 — Add Dead Letter Topic (DLT): In NotificationKafkaConfig.java, configure Spring Kafka's DefaultErrorHandler with a DeadLetterPublishingRecoverer. If a poison message arrives, retry 3 times with 1-second backoff, then forward it to booking.confirmed.DLT.

## Milestone 2: Saga Choreography & Asynchronous Payment Result (Core Saga — 3 to 4 Days)

Step 2.1 — Decouple Payment REST Call: In PaymentServiceImpl.java, replace the synchronous HTTP call bookingServiceGateway.markPaymentSuccess() with an asynchronous Kafka event: PaymentSucceeded.

Step 2.2 — Add Booking Inbox Table: In Booking Service, create an inbox_messages table. Add a Kafka listener in Booking Service for payment-succeeded that writes to the inbox and confirms the booking inside one local transaction.

Step 2.3 — Asynchronous Compensation Refunds: When Booking cancels or rejects a paid reservation, publish BookingRejected. Payment Service consumes this and issues a refund via Razorpay Refunds API, publishing PaymentRefunded.

## Milestone 3: Data Reconciliation & Operational Hardening (Production Hardening — 2 to 3 Days)

Step 3.1 — Build Reconciliation Scheduler: Create a scheduled job in Payment Service that runs hourly. It queries Razorpay for captured payments and verifies that each one has a matching CONFIRMED booking in TicketHub. Any drift is automatically reconciled or flagged.

Step 3.2 — Add Non-Blocking Notification Retries: In Notification Service, route failed email deliveries to retry topics (e.g., notification.retry.1m, notification.retry.5m) with a Resilience4j circuit breaker.

## Milestone 4: Disaster Recovery & Chaos Engineering Drills (Final Certification — 2 Days)

Step 4.1 — Consumer Lag & Auto-Scaling Lab: Simulate a burst of 500 bookings. Monitor consumer lag in Kafka UI. Launch a second notification instance and watch the consumer lag drain twice as fast.

Step 4.2 — Replay from Earliest Offset: Test disaster recovery by starting a consumer with a new group ID to rebuild notification records from Kafka history without sending duplicate emails.

Step 4.3 — Run Chaos Script: Execute Scenario 14 tests: kill Booking service mid-transaction, kill Kafka, send duplicate webhooks, and prove the system recovers automatically with zero data corruption.

Summary & Next Action: The core foundation of TicketHub is rock-solid with 100% of Phase 1 complete. To begin Phase 2, start immediately with Milestone 1, Step 1.1 (adding Kafka UI to docker-compose.yml). This gives complete visibility into the event bus before wiring the asynchronous Saga in Milestone 2.